Assignment 7

1. Consider the user story: “As a customer I want to use ATM”. What would be my acceptance criteria (“so that......)”? List all possible acceptance criteria.

As a customer I want to use ATM so that I can check my balance.
As a customer I want to use ATM so that I can withdraw cash.
As a customer I want to use ATM so that I can make payments to other accounts.
As a customer I want to use ATM so that I can manage my bank account.
As a customer I want to use ATM so that I can deposit cash.
As a customer I want to use ATM so that I can print my account statement and transaction history.
As a customer I want to use ATM so that I can make payment transfer to other accounts.
As a customer I want to use ATM so that I can change my pin & phone number.

2. What are the advanced Scrum Master skills?

- Individual learning: He should be a good learner. He should acquire new skills sets, knowledge about modern technologies etc. He should be able to guide others, train them according to the technological changes etc. Only if he is a good learner, he will be able to train others new skills, new technologies etc.
- Oragnistaion and leadership: He should be a servant leader. He should lead by example. He should be able to resolve conflict situations, help the team members if the team is facing any challenges etc.

Developing and managing the scrum team
He should motivate and help the scrum team
Removing impediments: He should help the team to resolve problems occured during development.

- Solving conflicts: He should be able to resolve all conflicts that arise within the team.
- Facilitate meetings: Holds up meetings daily to discuss impediments, work done and yet to be completed etc. .
- Alignment

Ensuring scrum rules

Creativity and innovation

Open communication
3. How do you think you can use Agile practices in large projects? (Given that the team can have no more than 9 people, do you think large projects with large teams can be involved in agile practices?)

Agile can be used in large projects using a technique called scrum of scrums. In Scrum of Scrums, we divide the team into 2 or more teams, with the limit of 9 people per team. The team made is up of representatives from each scrum. Development team members who are working the overlapping work, attend the Scrum of Scrums meetings and it helps to discover new overlapping work that is needed to solve inter-team impediments and dependencies. They might be dependency within scrums and imediments. That can be discussed during scrum of scrum meetings, where a representative from each scrum attends the meeting. Thus impediments and depentencies can be identified and can be rectified.

4. What are the Possible options for tracking project performance in Agile?

We can evaluate the performance of a project in agile by considering several factors such as velocity, hit rate, work remaining on task, project cost etc
Here the term velocity refers to the number of storypoints that can be taken in a sprint, if the velocity of the project is higher than than we expected then it means the project is on track.
- Cost Performance Index (CPI), Schedule Performance Index (SPI), Earned Business Value (EBV) are the other techniques used to evaluate the performance.
- Earned Business value can be used to measured technical performance, cost and schedule against planned performance within a given project. It helps to measure technical performance, schedule and actual cost to provide metrics for work actually accomplished. By comparing the earned value (EV) with the planned value (PV) the actual progress on the project is compared against the expected progress which yields valuable information.
- The Schedule Performance Index indicates how efficiently the team is progressing compared to the planned progress.
- The Cost Performance Index helps to calculate the the cost utilized by the project. It measures the value of the work completed compared to the actual cost spent on the project.

5. In Agile, the team always picks up business value user stories in every sprint. Do we still need to know earned value?

- Earned Business value can be used to measured technical performance, cost and schedule against planned performance within a given project. It helps to measure technical performance, schedule and actual cost to provide metrics for work actually accomplished. By comparing the earned value (EV) with the planned value (PV) the actual progress on the project is compared against the expected progress which yields valuable information.
- Earned provides extra information than normal project tracking. The value added approach helps achieve greater visibility and control of the project activities which helps in responding to issues early on, thus making it possible to meet the project timelines. It provides a clear communication of the activities involved and improves project visibility and accountability.